PRODUCT REQUIREMENTS DOCUMENT

P_200 — AI-Powered Chatbot for University Student Support

Version 1.0 | Prototype / MVP PRD

| Document Field | Value |
| --- | --- |
| Product | AI-Powered University Student Support Chatbot |
| Development Approach | Agile — Iterative and Incremental |
| Primary Users | University Students |
| Supporting Users | University / Department Administrators |

# 1. Executive Summary

P_200 is a university-focused conversational assistant that lets students ask academic and administrative questions in natural language. The product combines a web chat interface with NLP/semantic retrieval and Retrieval-Augmented Generation (RAG). University documents are indexed into a knowledge base; relevant passages are retrieved for each question and supplied as context to the generation model.

# 2. Product Vision

Create a single conversational entry point for routine university information while keeping answers traceable to approved institutional sources wherever possible.

# 3. Problem Statement

University information is often distributed across syllabi, notices, rules, FAQs, departmental documents and other sources. Students may need to search multiple locations or repeatedly contact staff. The proposed chatbot reduces this friction through natural-language search and grounded responses.

# 4. Goals

Natural-language university query interface.

Semantic retrieval of relevant institutional information.

RAG-based context-grounded answers.

Source/reference display for supported answers.

Authentication and chat history.

Admin document upload and indexing.

Measurable evaluation of retrieval, answer quality and performance.

# 5. Non-Goals

It will not replace official university communication.

It will not make official decisions about admissions, exams, fees or discipline.

It will not invent missing deadlines, policies or decisions.

Personal student records will not be exposed without an explicitly authorized future integration.

# 6. Target Users

| User | Needs | Expected Use |
| --- | --- | --- |
| Student | Fast access to routine university information | Ask questions, verify sources, view history, give feedback |
| Administrator | Maintain institutional information | Upload/update documents and review feedback |

# 7. User Stories

As a student, I want to ask a question in natural language so I do not need to search multiple university pages.

As a student, I want to see the source of an answer so I can verify important information.

As a student, I want previous conversations saved so I can revisit them.

As a student, I want to rate an answer so poor responses can be identified.

As an administrator, I want to upload an official document so the chatbot can use newly published information.

As an administrator, I want documents indexed automatically so manual entry is minimized.

# 8. Functional Requirements

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-01 | Registration and login | Must | Valid user can authenticate and access protected pages. |
| FR-02 | Chat interface | Must | Student can submit a natural-language question and receive a response. |
| FR-03 | Semantic retrieval | Must | Relevant knowledge-base content is retrieved for supported questions. |
| FR-04 | RAG generation | Must | Answer uses retrieved context and avoids unsupported institutional claims. |
| FR-05 | Source display | Should | Answer can show supporting document metadata. |
| FR-06 | Chat history | Should | User can view previous sessions/messages. |
| FR-07 | Feedback | Should | User can mark answers helpful/not helpful. |
| FR-08 | Admin upload | Must | Authorized admin can upload supported documents. |
| FR-09 | Document indexing | Must | Uploaded content is chunked and embedded into the retrieval index. |
| FR-10 | Knowledge management | Should | Admin can manage indexed documents. |
| FR-11 | Out-of-scope handling | Must | System gives a transparent fallback when evidence is insufficient. |

# 9. Supported Query Categories

| Category | Examples |
| --- | --- |
| Academic | Syllabus, subjects, academic rules |
| Examination | Official exam procedures/notices |
| Attendance | Attendance policy |
| Fees | Fee structure and FAQs |
| Library | Timings, rules and services |
| Placement | Official placement guidelines |
| General FAQ | Common university-support questions |

# 10. AI/ML Requirements

Use sentence/document embeddings for semantic similarity.

Chunk documents and retain metadata such as title, category and page/section where available.

Retrieve top relevant chunks using vector similarity search.

Pass retrieved context to a controlled generation prompt.

Return source metadata with answers when available.

Use a fallback when retrieval confidence/evidence is insufficient.

Evaluate retrieval quality separately from final answer quality.

# 11. RAG Workflow

Document ingestion → text extraction → cleaning → chunking → embeddings → vector index.

Student query → query embedding → semantic similarity search → top-k relevant chunks.

Retrieved context + question → LLM → grounded answer + sources.

Answer → frontend → chat storage and optional feedback.

# 12. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Security | Secure password hashing, protected routes and role-based admin access. |
| Privacy | Store only required user data and enforce access control. |
| Reliability | Controlled errors when APIs/AI services fail. |
| Performance | Interactive response time under prototype load. |
| Scalability | Frontend, backend and AI service remain separable. |
| Maintainability | Modular code, validation and documented APIs. |
| Traceability | Institutional answers expose source metadata where possible. |
| Usability | First-time students can ask questions without technical knowledge. |

# 13. High-Level Architecture

React/Vite Frontend → Node.js/Express Backend → Python/FastAPI AI Service → Embedding Model + Vector Database + LLM. MongoDB stores users, sessions, messages, document metadata and feedback.

# 14. Technology Stack

| Layer | Planned Technology |
| --- | --- |
| Frontend | React, Vite, Tailwind CSS, Redux Toolkit |
| Backend | Node.js, Express.js |
| AI Service | Python, FastAPI |
| Embeddings | Sentence Transformers / SBERT-family model |
| Vector Retrieval | FAISS or ChromaDB |
| Generation | Suitable LLM API or local LLM |
| Database | MongoDB |
| Authentication | JWT + secure password hashing |
| Development | Git/GitHub, environment-based configuration |

# 15. Data & Knowledge Base

The knowledge base will prioritize official and approved university documents. Indexed metadata should include title, category, version/date and source location. Outdated documents should be replaceable without leaving conflicting active versions.

Academic policies and syllabus

Examination rules/notices

Attendance policy

Fee structure and FAQs

Library rules

Placement guidelines

General university FAQ

# 16. Initial API Requirements

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/register | Create account |
| POST | /api/auth/login | Authenticate user |
| POST | /api/chat | Submit question and return answer |
| GET | /api/chats | List user's chat sessions |
| GET | /api/chats/:id | Retrieve chat |
| POST | /api/feedback | Submit feedback |
| POST | /api/admin/documents | Upload/index document |
| GET | /api/admin/documents | List indexed documents |

# 17. UI/UX Requirements

Login/Register page.

Student dashboard with quick categories.

Chat screen with clear user/assistant messages.

Source/reference area under grounded answers.

Chat history.

Feedback controls.

Admin document-management dashboard.

# 18. Security & Safety Requirements

Use HTTPS in deployment.

Hash passwords securely.

Protect admin endpoints with role-based authorization.

Validate API input and uploaded documents.

Keep API keys/secrets outside source control.

Minimize personal data in prompts and logs.

For unsupported/high-impact questions, direct users to official sources rather than fabricating facts.

# 19. Success Metrics & Evaluation

| Metric | Measurement |
| --- | --- |
| Retrieval quality | Recall@k / Precision@k or verified relevance on labeled queries |
| Answer correctness | Human evaluation against official source content |
| Groundedness | Percentage of evaluated answers supported by retrieved evidence |
| Response time | Average and percentile latency |
| User satisfaction | Helpful/not-helpful feedback and pilot survey |
| Coverage | Percentage of supported test questions answered usefully |

# 20. Agile Development Roadmap

| Sprint | Work | Deliverable |
| --- | --- | --- |
| 1 | Requirements, architecture, repository and DB setup | Base system |
| 2 | Authentication, dashboard and chat UI | Usable frontend |
| 3 | FastAPI, embeddings and retrieval | AI retrieval service |
| 4 | Document ingestion, vector index and RAG | Grounded chatbot MVP |
| 5 | History, sources, feedback and admin upload | Integrated MVP |
| 6 | Testing, evaluation, security, optimization, deployment | Demo/review build |

# 21. MVP Acceptance Criteria

Student can register/login.

Authenticated student can ask a supported question.

Relevant knowledge is retrieved.

Answer is grounded in retrieved context and provides source information where available.

Unsupported questions receive a transparent fallback.

Chat sessions can be saved/retrieved.

Admin can upload and index a document.

Core UI, API and AI flows pass functional tests.

# 22. Research Foundation

The design is informed by research on Transformers, sentence embeddings, retrieval-augmented generation and AI-based university/student-support assistants. The papers below guide architectural choices; the prototype is not claimed to reproduce those systems exactly.

Lewis et al. (2020) — Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks

Relevance: RAG combines generation with external retrieval, supporting knowledge-intensive question answering.

Reference: https://arxiv.org/abs/2005.11401

Reimers & Gurevych (2019) — Sentence-BERT

Relevance: Sentence embeddings support efficient semantic similarity search.

Reference: https://arxiv.org/abs/1908.10084

Vaswani et al. (2017) — Attention Is All You Need

Relevance: Transformer architecture is foundational to modern NLP and language-generation systems.

Reference: https://arxiv.org/abs/1706.03737

IEEE NMITCON (2024) — Enhancing Student Support with AI: A College Assistance Chatbot Using NLP and ANN

Relevance: Relevant prior work applying AI/NLP to college student assistance.

Reference: https://ieeexplore.ieee.org/document/10699279

IEEE CISCT (2024) — AI-Driven Academic Assistant using Llama-3 and RAG

Relevance: Relevant university-support architecture combining document processing, vector retrieval and RAG.

Reference: https://ieeexplore.ieee.org/document/11134226

IEEE ICSSIT (2026) — Smart Campus Assistant using RAG-based AI

Relevance: Recent RAG-based campus information retrieval work using embeddings and LLM generation.

Reference: https://ieeexplore.ieee.org/abstract/document/11656628

# 23. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Hallucinated answers | RAG, source display, retrieval thresholds and fallback behavior |
| Outdated documents | Track versions/dates and allow re-indexing |
| Poor retrieval | Tune chunking/embeddings and evaluate retrieval metrics |
| Slow response | Limit retrieved context, optimize retrieval and separate AI service |
| Sensitive-data exposure | Minimize stored data and enforce access controls |
| Ambiguous questions | Ask for clarification or transparently state insufficient evidence |

# 24. Future Scope

Multilingual/code-mixed language support.

Voice input.

Permission-controlled student portal integration.

Mobile application.

Advanced multi-turn context.

Analytics for unanswered/frequent questions.

Institution-controlled/local model deployment where appropriate.

# 25. Final Product Definition

The MVP is complete when a student can authenticate, ask a supported university question in natural language, receive a retrieval-grounded response with source information, revisit the conversation and provide feedback; and an authorized administrator can add/update the documents used by the retrieval system.